MICHIGAN

DEPARTMENT OF TRANSPORTATION

SPECIAL PROVISION

FOR

RELOCATION AND SITE CLEANUP

BRG:CFO	1 of 2	APPR:DMG:DBP:04-05-16

a.	Description.  This work consists of relocation of unauthorized occupants and site cleanup.  Complete this work as specified herein and as directed by the Engineer.

Take the following steps to ensure the relocation of unauthorized occupants on the site and to provide safe working conditions prior to starting the work:

1.	Determine the number of unauthorized occupants and dwellings within the project limits.

2.	Contact the Michigan Department of Community Health at (517) 373-3740, 48 hours before commencing any removal of unauthorized occupants.

3.	Notify the unauthorized occupants, verbally and in writing, at least 72 hours in advance to clear their belongings.

4.	Contact the local police authority if necessary, at least 48 hours in advance.

A.	City of Detroit.  (313) 596-2200

B.	Wayne County.  (313) 224-2222

5.	Provide an experienced specialty subcontractor qualified to clean up and dispose of regulated biohazardous and medical waste in a safe and appropriate manner as approved by the Engineer.  The minimum qualifications include MIOSHA blood borne pathogen training relative to worker safety and protection when handling, packaging and disposing of biohazardous waste.  A list of companies available to clean up and dispose of this type of waste is included herein.

6.	Dispose of any regulated medical waste in accordance with all applicable federal, state and local regulations.  Upon proper disposal, the specialty subcontractor must provide to the Engineer a “Proof of Destruction” certification from the disposal facility.

b.	Measurement and Payment.  The completed work, as described, will be measured as a lump sum and paid for at the contract price using the following pay item:

Pay Item	Pay Unit

Relocation and Site Cleanup	Lump Sum

Relocation and Site Cleanup includes all labor, equipment and materials necessary to complete the work as described.  The cost for shoulder or lane closures, if necessary, are included in the payment for this item of work.

Bio Clean Services

6381 Chittendon Road E-1

Hudson, OH 44236

Contact:  Marc Onesta

(800) 901-2988

Fires Property Restoration

27581 Schoolcraft Road

Livonia, MI 48150

Contact:  Jason Engel

(248) 631-6149

Stericycle

P.O. Box 9001588

Louisville, KY 40290

Contact:  Rebecca Freeman

(866) 783-7422

Elite Trauma Clean-Up, Inc.

43686 North Gratiot Avenue

Clinton Township, MI 48036

Contact:  Richard Verttraino

(586) 954-4881

Other facilities that may offer assistance:

Cass Community Social Services

11745 Rosa Parks Boulevard

Detroit, MI 48206

(313) 883-2277

Coalition on Temporary Shelter

26 Peterboro Street

Detroit, MI 48201

(313) 831-3777