The designer needs to fill in the Contract Identification in the title and the dollar amounts in the tables below based on the ADT on the roadway where this SP will apply.  Also, check the text highlighted in Red to ensure sure the title of the SP matches what is listed here.  Modify if necessary.  Once that data is completed this note should be deleted and the SP should be submitted with a copy of the final Maintaining Traffic special provision and the final progress clause for approval.

MICHIGAN

DEPARTMENT OF TRANSPORTATION

SPECIAL PROVISION

FOR

LIQUIDATED DAMAGES FOR OTHER DEPARTMENT COSTS FOR CONTRACT IDENTIFICATION xxxxx-xxxxxx

DES:DBP	1 of 3	APPR:JJG:BED:12-20-19

The following schedule of liquidated damages applies to any situation in which the Contractor fails to remove the lane/shoulder shifts/closures and/or detours and fully open the roadway and ramps to traffic in the manner and within the time limits specified in the Special Provision for Maintaining Traffic or changes approved by the Engineer.

Damages will be assessed on a daily basis for each and every 15 minute interval for the first hour and every 1 hour interval thereafter.  The damages will apply for any time on which the lane/shoulder shifts/closures and/or detours exceeds or is started before the time limitation specified in the Special Provision for Maintaining Traffic.  Time assessments will be determined by the Engineer between the begin/end time stated in the specifications and when the Engineer determines full compliance with all requirements for safely opening or closing the roadways.  Costs for portions of the full hour intervals will not be prorated and the damages will be cumulative as shown in Tables 1 and 2.

Table 1:  Liquidated Damages for First Day Outside Maintaining Traffic Requirements

| Amount of time outside of Maintaining Traffic Requirements | Liquidated Damages |  |
| --- | --- | --- |
|  | Per Period | Cumulative |
| 0 - 15 minutes | $ | $ |
| ≥15 - 30 minutes | $ | $ |
| ≥30 - 45 minutes | $ | $ |
| ≥45 - 60 minutes | $ | $ |
| ≥60 minutes up to 2 hours | $ | $ |
| ≥2 hours up to 3 hours | $ | $ |
| ≥3 hours up to 4 hours | $ | $ |
| ≥4 hours up to 5 hours | $ | $ |
| ≥5 hours up to 6 hours | $ | $ |
| ≥6 hours up to 7 hours | $ | $ |
| ≥7 hours up to 8 hours | $ | $ |
| ≥8 hours up to 9 hours | $ | $ |
| ≥9 hours up to 10 hours | $ | $ |
| ≥10 hours up to 11 hours | $ | $ |
| ≥11 hours up to 12 hours | $ | $ |
| ≥12 hours up to 13 hours | $ | $ |
| ≥13 hours up to 14 hours | $ | $ |
| ≥14 hours up to 15 hours | $ | $ |
| ≥15 hours up to 16 hours | $ | $ |
| ≥16 hours up to 17 hours | $ | $ |
| ≥17 hours up to 18 hours | $ | $ |
| ≥18 hours up to 19 hours | $ | $ |
| ≥19 hours up to 20 hours | $ | $ |
| ≥20 hours up to 21 hours | $ | $ |
| ≥21 hours up to 22 hours | $ | $ |
| ≥22 hours up to 23 hours | $ | $ |
| ≥23 hours up to 24 hours | $ | $ |

Table 2:  Liquidated Damages for the Second or More Days Outside Maintaining Traffic Requirements

| Amount of time outside of Maintaining Traffic Requirements | Liquidated Damages |  |
| --- | --- | --- |
|  | Per Period | Cumulative |
| 0 - 60 minutes | $ | $ |
| ≥60 minutes up to 2 hours | $ | $ |
| ≥2 hours up to 3 hours | $ | $ |
| ≥3 hours up to 4 hours | $ | $ |
| ≥4 hours up to 5 hours | $ | $ |
| ≥5 hours up to 6 hours | $ | $ |
| ≥6 hours up to 7 hours | $ | $ |
| ≥7 hours up to 8 hours | $ | $ |
| ≥8 hours up to 9 hours | $ | $ |
| ≥9 hours up to 10 hours | $ | $ |
| ≥10 hours up to 11 hours | $ | $ |
| ≥11 hours up to 12 hours | $ | $ |
| ≥12 hours up to 13 hours | $ | $ |
| ≥13 hours up to 14 hours | $ | $ |
| ≥14 hours up to 15 hours | $ | $ |
| ≥15 hours up to 16 hours | $ | $ |
| ≥16 hours up to 17 hours | $ | $ |
| ≥17 hours up to 18 hours | $ | $ |
| ≥18 hours up to 19 hours | $ | $ |
| ≥19 hours up to 20 hours | $ | $ |
| ≥20 hours up to 21 hours | $ | $ |
| ≥21 hours up to 22 hours | $ | $ |
| ≥22 hours up to 23 hours | $ | $ |
| ≥23 hours up to 24 hours | $ | $ |