MICHIGAN
DEPARTMENT OF TRANSPORTATION

SPECIAL PROVISION
FOR

# BRIDGE RAILING PANEL, REMOVE, SALVAGE AND TRANSPORT

BRG:JVN	1 of 1	APPR:JAB:NAP:07-20-21

a.	Description.  This work consists of removing, salvaging, storing, and transporting the existing R-4 steel bridge railing panel and components in accordance with sections 711 and 715 of the Standard Specifications for Construction, as specified herein, and as detailed on the plans.  Transport salvaged panels and components to location outside of project limits as specified herein.

b.	Materials.  None specified.

c.	Construction.  Remove all railing panels and components and securely transport them to the following location:

MDOT Operation Field Services Facility

6333 Lansing Road, Lansing, MI 48917

Notify the following MDOT representatives 2 weeks prior to arrange for drop-off.

Aaron Porter

MDOT Bridge Maintenance Coordinator

517-242-5788

PorterA@michigan.gov

Craig Innis

MDOT Huron TSC Construction Engineer

989-233-4778

InnisC@michigan.gov

Repair any damage from the removal, storage, or transportation of the panels to the satisfaction of the Engineer.

d.	Measurement and Payment.  The completed work, as described, will be measured as a lump sum and paid for at the contract price using the following pay item:

Pay Item	Pay Unit

Bridge Railing Panel, Rem, Salv, and Transport (Structure Identification)	Lump Sum