MICHIGAN

DEPARTMENT OF TRANSPORTATION

SPECIAL PROVISION

FOR

RELOCATION AND SITE CLEANUP

GND:CM	1 of 2	C&T:APPR:DMG:DBP:12-08-11

a.	Description.  This work consists of relocation and site cleanup.  Complete this work as directed by the Engineer

The Contractor must take the following steps to ensure the relocation of unauthorized occupants of the site and to provide safe working conditions:

- 1.	Determine the number of unauthorized dwellings within the project limits.

2.	Contact the Michigan Department of Community Health at 517-373-3500, 48 hours before commencing any removal of unauthorized occupants.

- 3.	Notify the unauthorized occupants, verbally and in writing, 72 hours in advance to clear their belongings.

- 4.	Contact the local police authority if needed, 48 hours in advance.

- A.	City of Grand Rapids:  616-456-3400

- B.	Kent County:  616-632-6100

- 5.	Provide an experienced specialty subcontractor qualified to clean up and dispose of regulated biohazardous and medical waste in a safe manner as approved by the Engineer.  The minimum qualifications include MIOSHA blood borne pathogen training relative to worker safety and protection when handling, packaging and disposing of biohazardous waste.  Below is a list of companies available to clean up and dispose of this type of waste.

- 6.	Dispose of any regulated medical waste in accordance with all applicable federal, state and local regulations.  Upon proper disposal, the specialty Contractor must provide to the Engineer a “Proof of Destruction” certification from the disposal facility.

b.	Measurement and Payment.  The completed work, as described, will be measured as a lump sum and paid for at the contract price using the following pay item:

Pay Item	Pay Unit

Relocation and Site Cleanup	Lump Sum

Relocation and Site Cleanup includes all work and actions specified herein including materials, labor and equipment.  If any shoulder or lane closures are necessary, it will be the Contractor’s responsibility and included in the payment for this item of work.

Omni Medical Waste, Inc.

5721 S. Division Avenue

Wyoming, MI 49548

Office Phone:  616-301-2172

Cell Phone:  616-446-2213

Fax Number:  616-301-2173

Contact:  Dan Tietema

Covenant Disposal Services, Inc.

3390 60th Street S.E.

Caledonia, MI 49316

Office Phone:  616-554-0445

Cell Phone:  616-862-9679

Contact:  Rick Poll

Star Industries

P.O. Box 1054

Marquette, MI 49855

Office Phone:  906-249-3342

Contact:  Jon Wennerberg

Elite Trauma Clean-Up, Inc.

43686 Gratiot Avenue

Clinton Township, MI 48036

Office Phone:  586-954-4881

Pager Number:  313-840-4449

Fax Number:  586-954-3900

Cell Phone:  586-322-8981

Contact:  Richard Verttraino

Facilities that may offer assistance:

City Rescue Mission of Saginaw

989-752-6051

Underground Railroad

989-921-6572

Restoration Community Outreach

Betty J. Martin

989-753-1886