MICHIGAN

DEPARTMENT OF TRANSPORTATION

SPECIAL PROVISION

FOR

**CITY OF DETROIT DEPARTMENT OF TRANSPORTATION AND SUBURBAN MOBILITY AUTHORITY FOR REGIONAL TRANSPORTATION BUS SHELTER COORDINATION**

DET:ALW 1 of 1 APPR:JJG:DBP:10-14-22

**a. Description.** This work consists of contacting the City of Detroit Department of Transportation (DDOT) and the Suburban Mobility Authority for Regional Transportation (SMART) to coordinate the removal and transportation of existing bus shelters off-site by DDOT/SMART prior to the start of the proposed contract work at the following bus stops:

1. Westbound (WB) M-102 near John R – DDOT #8628/SMART #796

2. Eastbound (EB) M-102 near Dequindre – DDOT #243

3. WB M-102 near Van Dyke – DDOT #247

Following completion of the proposed contract work at these bus stops, contact DDOT and SMART to coordinate the reinstallation of the bus shelters by DDOT/SMART.

Contact (both by email and phone) DDOT and SMART a minimum of 28 calendar days prior to the start date and prior to the completion date for construction at these locations.

DDOT SMART

Gerrajh Surles Kevin Hobson

Phone: 313-410-2554 Phone: 248-419-7906

Email: SurlesG@detroitmi.gov Email: KHobson@smartbus.org

**b. Materials.** None specified.

**c. Construction.** None specified.

**d. Measurement and Payment.** Contacting DDOT and SMART to coordinate DDOT/SMART bus shelter removal and transportation off-site prior to the start of construction, and DDOT/SMART reinstallation following the completion of construction, will not be measured and paid for separately but will be considered as included in other pay items in the contract.